## Slide 1: PlaceIQ — Phase 2 Review
CIE ML Project | Weeks 6–10 | 2026
Model Comparison • Tuning • Evaluation • Deployment • CI/CD

## Slide 2: Agenda
Week 6: Model Comparison & Experimentation
Week 7: Tuning, Calibration & Selection
Week 8: Evaluation, SHAP & Counterfactuals
Week 9: Deployment, CI/CD & Monitoring
Week 10: Testing, Report & Viva
Results, Demo & Q&A

## Slide 3: Week 6 — Leakage Fix, SMOTENC & Benchmarking
Removed pre-split imputation leakage (fit in pipeline)
Categorical-safe resampling (SMOTENC) with fallback
Benchmarked LR, RF, GB, XGBoost, SVC + Voting/Stacking
Evaluation: ROC-AUC, F1, Brier | RepeatedStratifiedKFold
Best CV: SVC 0.948 (stable)

## Slide 4: Week 7 — Optuna Tuning, OOF Calibration & Selection
Expanded search spaces + MedianPruner, track param importances
OOF calibration via cross_val_predict (fixes leakage)
Champion selection: CV AUC → Brier → F1
Salary regressor hardened (log-target + P80 residual margin)
Threshold tuned to maximise F1 (0.553)

## Slide 5: Week 8 — SHAP, Counterfactuals & Error Analysis
Fixed SHAP to positive-class slicing for multi-class/tree outputs
Ethical counterfactual engine (immutable vs actionable)
Diagnostics: ROC/PR, calibration, confusion (raw+normalised), learning curve
Permutation vs SHAP comparison plot
Actionable insights surfaced in UI

## Slide 6: Week 9 — Deployment, CI/CD & Drift
/api/health, /api/ready, /api/admin/reload (decoupled probes)
Streamlit refresh button + sidebar metadata
Static UI: CSV drag-drop, toasts, theme persistence
Locked prediction logging + PSI drift monitoring
GitHub Actions + Docker Compose hardening

## Slide 7: Week 10 — Testing, Report & Demo Prep
New tests: salary, counterfactual, monitor, end-to-end pipeline
47 tests passing | lint improved
Report updated with Phase 1+2 mapping
Demo runbook ready
Final integration verified

## Slide 8: Final Results (Held-out Test)
Champion: SVC (surrogate XGBoost for SHAP)
ROC-AUC: 0.913 | PR-AUC: 0.962 | F1: 0.873
Precision: 0.960 | Recall: 0.800 | Brier: 0.135
Threshold: 0.553 (F1-optimised)
SHAP + Counterfactuals + Salary estimation

## Slide 9: Live Demo Plan
1) Single prediction with gauge + SHAP waterfall
2) Counterfactual: flip outcome with actionable steps
3) Batch scoring (CSV)
4) Model comparison, learning curve & drift monitor
5) GitHub CI green + API docs

## Slide 10: Q&A
Thank You